<Test Plan>

Version <1.3>

Revisions

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| <11/12/2025> | 1.0 | Initial version of the test plan for Sprint 3. | Luis Melero Jareño, Hugo Hernández Gualda, Pau Femenia Mahiques |
| <12/12/2025> | 1.1 | Test plan updated to include defined test cases and scope up to initial use cases. | Luis Melero Jareño, Hugo Hernández Gualda, Pau Femenia Mahiques |
| <13/12/2025> | 1.2 | Completion of remaining test cases and minor corrections. | Luis Melero Jareño, Hugo Hernández Gualda, Pau Femenia Mahiques |
| <14/12/2025> | 1.3 | Final review | Luis Melero Jareño, Hugo Hernández Gualda, Pau Femenia Mahiques |

Index

1.	Test plan identifier	1

2.	Introduction	1

3.	Test items	1

4.	Features to be tested	2

5.	Features not to be tested	2

6.	Approach	2

7.	Item pass/fail criteria	4

8.	Suspension criteria and resumption requirements	4

9.	Test deliverables	5

10.	Testing tasks	6

11.	Environmental needs	7

12.	Responsibilities	8

13.	Staffing and training needs	9

14.	Schedule	10

15.	Risks and contingencies	10

16.	Approvals	10

Test plan

To prescribe the scope, approach, resources, and schedule of the testing activities. To identify the items being tested, the features to be tested, the testing tasks to be performed, the personnel responsible for each task, and the risks associated with this plan.

# Test plan identifier

Test Plan Identifier: TP-ISII2526LosPayos-Sprint3

This test plan corresponds to the project ISII2526LosPayos and covers the testing activities performed during Sprint 3.

# Introduction

This test plan describes the testing activities for the ISII2526LosPayos project during Sprint 3. The system is a web application supported by a REST API, implementing features such as product purchasing, returning products from previous purchases, and user management (e.g., banning users).

The scope of this document is to define the general strategy, environment and assumptions used to validate the expected functional behaviour for Sprint 3. The test plan covers the Basic Flows (BF) and Alternative Flows (AF) defined for the use cases Purchase Products, Return Products of a Purchase and Ban User. Tests are executed as UI Tests (UIT) using Selenium from Visual Studio, verifying user interactions in the Web layer and their integration with the API.

Test execution relies on controlled test data provided through database scripts and/or seed data to ensure repeatability. Non-functional aspects such as operating system compatibility, performance/load and security evaluation are considered out of scope for this sprint, except for what is implicitly covered by the functional scenarios.

# Test items

The test items covered by this test plan correspond to the ISII2526LosPayos application developed during Sprint 3.

The application is composed of a Web layer and a REST API, which implement multiple use cases of the system. During this sprint, testing activities focus mainly on the validation of user interactions through the Web interface and their integration with the underlying API.

UI Tests (UIT) have been implemented to verify the correct behavior of several use cases, including the Purchase Products use case. These tests validate scenarios such as product selection, purchase creation, payment method selection, input validation and error handling.

All UI tests are implemented in the project AppForSEII2526.UIT. The execution of the tests relies on a SQL database initialized using predefined scripts and seed data to ensure a consistent and reproducible test environment.

# Features to be tested

This section describes the software features that are tested during Sprint 3 and the corresponding test design specifications.

The following use cases are covered in this sprint:

- Purchase Product

- Return Products of a Purchase

- Ban User

For the Purchase Product use case, the tested features include product selection, purchase creation, payment method selection and validation of mandatory input fields. The tests verify that required fields return validation errors when they are not correctly filled and that the expected output is produced for valid input scenarios.

For the Return Products of a Purchase use case, the tested features focus on the correct processing of product returns and the validation of the expected system response for both valid and invalid operations.

For the Ban User use case, the tested features include the execution of the banning action and the verification of the system behavior after the user is banned.

The validation of these features is performed using both UI Tests (UIT) and Unit Tests (UT). All test cases are defined and documented in the Test Case Specification, which serves as the test design specification associated with each tested feature.

# Features not to be tested

The following features are not covered by this test plan for Sprint 3:

User registration and authentication are not tested in detail. Authentication is only used as a precondition to execute the test cases, assuming that this functionality has been validated in previous sprints.

Authorization and user role management are not tested, as all test cases are executed using a valid user with sufficient permissions.

Database internal behavior, such as transaction management or data integrity at table level, is not directly tested. The validation is performed through the results shown in the Web interface.

Performance, load and security testing are out of scope for this sprint. The test cases focus on functional behavior and do not evaluate response times, concurrency or security vulnerabilities.

Compatibility testing across different browsers or devices is not included in this sprint.

# Approach

Testing in Sprint 3 follows a functional end-to-end (black-box) approach focused on validating the Basic Flows (BF) and all Alternative Flows (AF) defined for the use cases implemented in this sprint: Purchase Products, Return Products of a Purchase and Ban User. The goal is to verify the behaviour from the Web UI down to the API and database updates, including successful scenarios, validations and error handling.

Major feature groups and approach

- Purchase Products: UI tests cover product listing, filtering, adding/removing products from the cart, availability rules (e.g., empty cart disables purchase), form validations (mandatory fields, formats), successful purchase confirmation and purchase detail visualization.

- Return Products of a Purchase: UI tests cover listing only returnable items, filtering, selecting products to return, validations for mandatory fields (reason, refund option), company restrictions errors, and successful return confirmation with returned product details.

- Ban User: UI tests cover listing users with pending complaints, filtering, selection rules (no selection → cannot continue), validations for report fields (dates, reason, description), and successful report creation with updated complaint status.

Activities, techniques and tools

- Tools: xUnit + Selenium WebDriver executed from Visual Studio; browsers used are Microsoft Edge and Brave.

- Technique: UI Tests (UIT) using Page Object pattern to separate navigation/actions from assertions. Tests validate visible UI results (tables, messages, detail views) and the resulting system state after operations (e.g., purchases stored, returns registered, reports created).

- Execution workflow:

1) Initialize test data once using SQL scripts and/or SeedData.

2) Start the application (Web + API).

3) Execute the UIT suites by use case.

4) If a test fails, re-run it individually to confirm whether it is a real defect or a timing issue.

Test data / database initialization

Test execution depends on a controlled dataset loaded from SQL scripts located in the project Data folder, including:

- dbo.AspNetRoles.data.sql, dbo.AspNetUsers.data.sql

- dbo.Brands.data.sql, dbo.Products.data.sql

- dbo.PaymentMethods.data.sql

- dbo.PurchaseOrders.data.sql, dbo.PurchaseProducts.data.sql

- dbo.ReturnPurchaseOrders.data.sql

- dbo.Complaints.data.sql, dbo.ComplaintTypes.data.sql

- dbo.BanReports.data.sql, dbo.ReportCustomers.data.sql

These scripts are intended to be executed once to ensure repeatability and known starting conditions for all test suites.

Comprehensiveness and completion criteria

- Minimum comprehensiveness: 100% coverage of the BF and all AF defined for each of the sprint use cases.

- How coverage is judged:

- Requirement/flow traceability through test case identifiers linked to UC flows (BF/AF) in the corresponding Test Case documents (Purchase Product Test Cases, Ban User Test Cases, and the related documents used by the team).

- Functional coverage of validations (mandatory fields, boundary/format checks) and main UI behaviours (filtering, selection, confirmation, error messages).

- Completion criteria:

- All planned BF/AF test cases pass.

- No critical defects remain open for Sprint 3.

- Any intermittent Selenium failures are resolved by stabilizing waits or confirmed by re-execution.

Constraints and risks

- Test item availability: tests require the Web + API running and a correct database state.

- Data dependency: product lists and user/complaint data come from the database; if scripts/seed are not loaded correctly, tests cannot be executed reliably.

- Login dependency: most scenarios require a successful login (Customer/Admin) as precondition; if login fails, the corresponding test cases cannot proceed.

- Execution stability: Selenium tests can be sensitive to timing; to reduce flakiness, tests should be executed one by one, and failed tests re-run individually.

- Deadline: 14/12/2025.

# Item pass/fail criteria

A test item is considered to have passed when all the associated test cases execute successfully, and the obtained results match the expected results defined in the Test Case Specification.

For Unit Tests (UT), a test is considered passed when all assertions are satisfied without errors. If any assertion fails or an unexpected exception is raised, the test item is considered failed.

For UI Tests (UIT), a test item passes when the user interface behavior matches the expected outcome, including correct navigation, displayed data and validation messages. Any deviation from the expected UI behavior or execution error results in a test failure.

If one or more test cases associated with a test item fail, the corresponding test item is considered failed.

# Suspension criteria and resumption requirements

Suspension criteria

Testing activities (all or part of them) will be suspended when any of the following situations occurs:

- Environment not available: Web/API cannot be started, base URL is not reachable, or the browser/driver setup (Edge/Brave WebDriver) prevents the UI tests from running.

- Precondition failure: login cannot be completed with the expected credentials/role (Customer/Admin). Since most UITs depend on authentication, tests cannot proceed reliably.

- Test data not in a controlled state: required SQL scripts/SeedData have not been loaded, or the database state is inconsistent (e.g., missing products/payment methods/users/complaints), making results non-repeatable.

- High instability/flakiness: multiple tests fail due to timing/synchronization issues (Selenium running too fast) even after re-running them individually. If the same test fails intermittently across runs without code changes, the suite for that use case is suspended until stability is restored.

- Blocking defect: a critical defect (e.g., cannot create purchase/return/ban report at all) prevents executing the BF/AF set of a use case. In this case, only the affected use case test set is suspended, and unrelated use cases can continue.

Resumption requirements

Testing will resume once the blocking condition is removed and the following actions are completed:

- Restore baseline test data: reinitialize the local database to a known state using the project SQL scripts (and SeedData if needed). This is especially important because some tests create records (e.g., successful purchases create PurchaseOrders).

- Confirm environment readiness: start Web + API and perform a quick smoke check (open the main page and confirm login works for the required role).

- Re-run impacted tests: execute again all tests that previously failed, one by one, and then re-run the full BF + AF set of the affected use case(s).

- If the issue was flakiness: adjust waits/stability (if applicable) and re-execute the same tests at least once more to confirm the failures were not caused by timing.

# Test deliverables

Identify the deliverable documents. The following documents should be included:

      - Test plan; 1

      - Test case specifications; 3 (1 per person)

      - Test summary reports. 1

Test input data and test output data should be identified as deliverables. Test tools (Selenium) (e.g., module drivers and stubs) may also be included.

# Testing tasks

Tasks to prepare and perform testing

1) Review scope and requirements

- Identify BF and all AF for the Sprint 3 use cases (Purchase Products, Return Products, Ban User).

- Map each flow to the corresponding UIT test cases (traceability).

2) Prepare test environment

- Pull latest code from GitHub and build the solution in Visual Studio.

- Configure Selenium setup (Edge/Brave drivers, correct base URL, test configuration).

3) Prepare test data (baseline)

- Initialize the local DB to a known state using the provided SQL scripts / SeedData:

AspNetUsers/Roles, Products/Brands, PaymentMethods, Complaints, PurchaseOrders, etc.

- Verify the baseline is correct (products visible, payment methods exist, users/roles created).

- Note: scripts are executed once to establish the initial dataset.

4) Smoke check before running suites

- Start Web + API.

- Confirm the app loads and login works for the required roles (Customer/Admin).

- Confirm main menus/options for each use case are accessible.

5) Execute UI Test suites (xUnit + Selenium)

- Run tests use-case by use-case and one-by-one (reduces Selenium timing flakiness).

- Ensure preconditions are met (login, data present).

- For tests that modify state (e.g., successful purchases creating PurchaseOrders), track that they may require resetting DB before repeating.

6) Failure handling and re-execution

- If a test fails: re-run it individually to confirm if it is a real defect or a timing issue.

- If needed, restore DB baseline and repeat impacted tests.

7) Record results and defects

- Register failures with evidence (test name/ID, steps, expected vs actual, screenshots/logs if available).

- Report defects in the agreed tool (GitHub issues) and link them to the related test case and flow.

8) Closure activities

- Confirm pass criteria: all BF/AF tests executed and passing (or defects documented/accepted).

- Update the shared Test Plan/Test Report sections with execution status and final notes.

Intertask dependencies

- Environment setup (Task 2) depends on having the correct code version pulled (Git).

- Data baseline (Task 3) must be completed before any UIT execution (Task 5).

- Smoke check (Task 4) must pass before running the full suite (Task 5).

- Any re-execution (Task 6) may depend on restoring the DB baseline again (Task 3).

- Final reporting (Task 8) depends on having execution evidence and defect tracking completed (Task 7).

Special skills required

- C# and xUnit basics (running tests, understanding assertions/fixtures).

- Selenium WebDriver + Page Object usage (UI locators, waits, handling timing issues).

- Basic SQL/database knowledge (running scripts, resetting local DB state).

- Git/GitHub workflow (pulling code, opening issues, referencing epics/test IDs).

- Ability to troubleshoot UI test flakiness (synchronization, waits, browser differences).

# Environmental needs

The tests are executed in a local development environment using a stand-alone configuration.

The required hardware consists of a personal computer capable of running the development environment and a web browser. The system software includes a Windows operating system, Visual Studio as the development environment, and a compatible web browser for UI testing.

The test environment requires the application under test to be deployed locally and connected to a local database initialized with the required seed data. Communication is performed locally without external network dependencies.

The main test tools used are Selenium for UI testing and the unit testing framework integrated in Visual Studio. No additional proprietary hardware or software components are required.

The test environment does not require a high level of security, as all tests are executed in a controlled academic environment using non-sensitive data.

# Responsibilities

The testing responsibilities for Sprint 3 are shared between the project team (developers/testers) and the people supporting the environment and data.

Test management and coordination

- Whole team (Luis Melero Jareño, Hugo Hernández Gualda, Pau Femenia Mahiques):

- Maintain the Test Plan for Sprint 3, agree scope (BF + AF), schedule execution, and consolidate results/defects.

Test design and preparation

- Use case owners (per Test Case document):

- Purchase Products UIT/Test Cases: Pau Femenia Mahiques

- Return Products of a Purchase UIT/Test Cases: (assigned team member)

- Ban User UIT/Test Cases: (assigned team member)

- Each owner designs/updates test cases, prepares expected results, and links them to BF/AF steps.

Test execution and witnessing

- Execution:

- Use case owners run their UIT suites in Visual Studio (xUnit + Selenium) using Edge/Brave, one-by-one when needed.

- Witnessing / checking:

- Another teammate reviews failures and reruns critical tests when a defect is reported (peer verification), especially for BF tests.

Defect reporting and resolution

- Reporting:

- Use case owner logs the defect (GitHub issues) with test ID, steps, expected vs actual, and evidence.

- Resolution:

- Developers responsible for the affected feature (API/Web) fix the issue.

- After a fix, the original test owner performs re-testing and regression for the related BF/AF.

Test items and environment responsibilities

- Test items provided by development team:

- Web application + API (AppForSEII2526), UIT project, PageObjects, and the repository versions used for Sprint 3.

- Data / DB baseline:

- Team maintains and provides the SQL scripts/SeedData required for repeatable tests (AspNetUsers/Roles, Products, PaymentMethods, Complaints, PurchaseOrders, etc.).

- Environment needs:

- Team ensures local setup is available: Visual Studio, Selenium WebDrivers, browsers (Edge/Brave), and a working local database with the baseline scripts loaded.

# Staffing and training needs

Staffing needs (by skill level)

- Test coordination (medium level): 1 person to consolidate the Sprint 3 Test Plan/Test Report, track execution status, and ensure BF + AF coverage is complete.

- UIT execution (medium level): 1 tester per use case (Purchase Products / Return Products / Ban User) to run xUnit + Selenium tests in Visual Studio and document results.

- Technical support for defects (medium–high level): 1 developer available to investigate failures in Web/API, DB state issues, and fix blocking bugs.

- Data/DB handling (basic–medium): 1 person (can be the same as the test owner) able to load/restore the baseline using the provided SQL scripts and understand when a reset is needed after state-changing tests (e.g., PurchaseOrders).

Training needs and options

- Selenium stability (medium priority): short internal session on waits/synchronization (WebDriverWait, “wait for visible/clickable”), and agreed rule to execute UITs one-by-one to reduce flakiness.

- xUnit execution workflow (basic): how to run a single test, re-run failing tests, and interpret test output/logs in Visual Studio.

- Database baseline (basic–medium): quick guide on which scripts/SeedData are needed per use case and when to reinitialize the local DB after tests that write data.

- Defect reporting (basic): common defect template in GitHub issues (test ID, steps, expected vs actual, evidence), and linking to the epic/use case.

Given the deadline (14/12/2025), training is kept lightweight: 1 short walkthrough + a shared checklist (environment ready, scripts loaded, login ok, run tests one-by-one, reset DB when needed).

# Schedule

The testing activities for Sprint 3 follow the software project schedule defined for the sprint.

Test case design and preparation are performed during the initial phase of the sprint. Test implementation and execution take place once the corresponding functionalities are implemented.

UI Tests and Unit Tests are executed during the development phase and repeated after relevant changes. Test logs are generated during each execution. The test summary report is produced at the end of the sprint after all planned tests have been completed.

Testing resources, including personnel and tools, are used throughout the sprint as needed.

# Risks and contingencies

One of the main risks during test execution is the incorrect initialization of the database. Since UI tests interact with real data loaded from the database, an inconsistent or uninitialized state may cause test failures. In this case, the contingency action is to reload the database scripts or seed data and restart the tests.

Another relevant risk is related to authentication. All test cases require a successful login as a precondition, so any failure in the login process would prevent the execution of the tests. If this occurs, the tests must be suspended until the authentication issue is resolved.

Additionally, UI tests executed with Selenium may fail due to timing or synchronization issues, especially when tests are executed sequentially at high speed. To mitigate this risk, failed tests are re-executed individually, allowing the application and browser to stabilize.

Finally, some test cases modify the database state by creating purchase orders during successful purchase flows. If this affects subsequent tests, the database is reset and the tests are executed again under a clean initial state.

# Approvals

This test plan has been reviewed and approved by:

- Luis Melero Jareño

- Hugo Hernández Gualda

- Pau Femenia Mahiques